## Slide 1: CONSTRUCTION ADMINISTRATION
AFTER THE PERMIT….
REVIT University
ORB UNIVERSITY – 11,15 2023 PRESENTED BY Andres Fernandez

## Slide 2: CONSTRUCTION ADMINISTRATION
VOCABULARY:
    RFI: REQUEST FOR INFORMATION
    ASK, SK: ARCHITECTURAL SKETCH
    ASI: ARCHITECTS SUPLEMENTAL INFORMATION
    DELTA Δ: NOTED UPDATES IN CONSTRUCTION DOCUMENTS RELATED TO A SPECIFIC ITEM AND DATE.
    FIELD REPORTS: SNAPSHOT IN TIME OF PROJECT PROGRESS
    SUBMITTALS: DOCUMENTS PROVIDED BY THE CONTRACTOR TO ORB FOR AN APPROVAL OF USE
    SUBTITUTION REQUEST: CHANGES IN PRODUCTS, MATERIALS, EQUIPMENT, AND METHODS OF CONSTRUCTION REQUIRED BY CONTRACT DOCUMENTS PROPOSED BY CONTRACTOR
    CYA: COVER YOUR ASSETS

## Slide 3: CONSTRUCTION ADMINISTRATION

## Slide 4: CONSTRUCTION ADMINISTRATION
SUBMITTALS:
  DOCUMENTS PROVIDED BY THE CONTRACTOR TO ORB FOR AN APPROVAL OF USE
  SHOP DRAWINGS
  PRODUCT DATA
  SAMPLES

## Slide 5
CONSTRUCTION ADMINISTRATION
SUBMITTALS:
SHOP DRAWINGS
SUBMITTALS:
  DOCUMENTS PROVIDED BY THE CONTRACTOR TO ORB FOR AN APPROVAL OF USE
  SHOP DRAWINGS
  PRODUCT DATA
  SAMPLES

## Slide 6
CONSTRUCTION ADMINISTRATION
SUBMITTALS:
PRODUCT DATA
SUBMITTALS:
  DOCUMENTS PROVIDED BY THE CONTRACTOR TO ORB FOR AN APPROVAL OF USE
  SHOP DRAWINGS
  PRODUCT DATA
  SAMPLES

## Slide 7
CONSTRUCTION ADMINISTRATION
SUBMITTALS:
PRODUCT DATA

## Slide 8
CONSTRUCTION ADMINISTRATION
SUBMITTALS:
SAMPLES

## Slide 9
CONSTRUCTION ADMINISTRATION
REVIEW ALL DOCUMENTATION IN SUBMITTAL
SUBMITTALS:
SHOP DRAWINGS
COMPARE WITH CONSTRUCTION DOCUMENTS AT ALL LOCATIONS
UNDERSTAND THE PARTICULAR LANGUAGE OF THE SUBMITTAL
  UNITS
  TERMINOLOGY

## Slide 10
CONSTRUCTION ADMINISTRATION
REVIEW ALL DOCUMENTATION IN SUBMITTAL
SUBMITTALS:
SHOP DRAWINGS
COMPARE WITH CONSTRUCTION DOCUMENTS AT ALL LOCATIONS
UNDERSTAND THE PARTICULAR LANGUAGE OF THE SUBMITTAL
  UNITS
  TERMINOLOGY

## Slide 11
CONSTRUCTION ADMINISTRATION
REVIEW ALL DOCUMENTATION IN SUBMITTAL
SUBMITTALS:
SHOP DRAWINGS
COMPARE WITH CONSTRUCTION DOCUMENTS AT ALL LOCATIONS
UNDERSTAND THE PARTICULAR LANGUAGE OF THE SUBMITTAL
  UNITS
  TERMINOLOGY

## Slide 12
CONSTRUCTION ADMINISTRATION
SUBMITTALS:
SHOP DRAWINGS
COMPARE WITH CONSTRUCTION DOCUMENTS AT ALL LOCATIONS
UNDERSTAND THE PARTICULAR LANGUAGE OF THE SUBMITTAL
  UNITS
  TERMINOLOGY

## Slide 13
CONSTRUCTION ADMINISTRATION
UNDERSTAND THE PARTICULAR LANGUAGE OF THE SUBMITTAL
  UNITS
  TERMINOLOGY
SUBMITTALS:
SHOP DRAWINGS
FINAL COORDINATION OF SUBMITTAL SCOPE WITH OTHER DISCIPLINES

## Slide 14
CONSTRUCTION ADMINISTRATION
UNDERSTAND THE PARTICULAR LANGUAGE OF THE SUBMITTAL
  UNITS
  TERMINOLOGY
SUBMITTALS:
SHOP DRAWINGS
FINAL COORDINATION OF SUBMITTAL SCOPE WITH OTHER DISCIPLINES AND BUILDING CODES

## Slide 15
CONSTRUCTION ADMINISTRATION
SUBMITTALS:
SHOP DRAWINGS
FINAL COORDINATION OF SUBMITTAL SCOPE WITH OTHER DISCIPLINES AND BUILDING CODES

## Slide 16
CONSTRUCTION ADMINISTRATION
SUBMITTALS:
SAMPLES
REVIEW SAMPLES ACROSS ALL DOCUMENTATION
  DR SUBMITTALS / APPROVALS
  CONSTRUCTION DOCUMENTS

## Slide 17
CONSTRUCTION ADMINISTRATION
SUBMITTALS CAN BE ACOMPANIED BY A PROJECT SPECIFICATION BOOK.
SPECIFICATIONS WILL FOLLOW THE CSI DIVISION SYSTEM.
ALL SUBMITTALS WILL BE COMPARED TO THE SPECIFICATIONS BOOK.
IF DISCREPANCIES OCCUR, THEN THE CONTRACTOR MUST PROVIDE A SUBSTITUTION REQUEST.

## Slide 18
CONSTRUCTION ADMINISTRATION
SPECIFICATION BOOK:
ITEMS THE CONTRACTOR WILL USE TO FINISH THE PROJECT
PROCEDURES ON HOW AND WHEN SUBMITTALS ARE PROVIDED
MINIMUM REQUIREMENTS OF:
  INSTALLATION
  FABRICATION
  EXECUTION
  PRODUCT REQUIREMENTS
PROCEDURES FOR APPROVAL
PROCEDURES FOR SUBSTITUTIONS

## Slide 19
CONSTRUCTION ADMINISTRATION
PROCORE
SUBMITTALS:
ORB PROCEDURE

## Slide 20
CONSTRUCTION ADMINISTRATION
PROCORE
BUILD
SUBMITTALS:
ORB PROCEDURE

## Slide 21
CONSTRUCTION ADMINISTRATION
PROCORE
BUILD
PLANGRID
SUBMITTALS:
ORB PROCEDURE

## Slide 22
CONSTRUCTION ADMINISTRATION
PROCORE
BUILD
PLANGRID
SUBMITTALS:
ORB PROCEDURE

## Slide 23
CONSTRUCTION ADMINISTRATION
ORB FILES
Construction Administration / Submittals / SD…..
SUBMITTALS:
ORB PROCEDURE
SD _ # _ ## _ ORB Response
ORB SUBMITTAL NUMBER

## Slide 24
CONSTRUCTION ADMINISTRATION
ORB FILES
Construction Administration / Submittals / SD…..
SUBMITTALS:
ORB PROCEDURE
SD _ # _ ## _ ORB Response
CONTRACTOR / CLIENT SUBMITTAL NUMBER

## Slide 25
CONSTRUCTION ADMINISTRATION
ORB FILES
Construction Administration / Submittals / SD…..
SUBMITTALS:
ORB PROCEDURE
SD _ # _ ## _ ORB Response
ORB Response

## Slide 26
CONSTRUCTION ADMINISTRATION
CONSTRUCTION ADMINISTRATION LANGUAGE
REVIEWED
SUBMITTALS:
ORB PROCEDURE
SD _ # _ ## _ ORB Response
ORB Response

## Slide 27
CONSTRUCTION ADMINISTRATION
CONSTRUCTION ADMINISTRATION LANGUAGE
REVIEWED
REVIEWED AND NOTED
SUBMITTALS:
ORB PROCEDURE

## Slide 28
CONSTRUCTION ADMINISTRATION
CONSTRUCTION ADMINISTRATION LANGUAGE
REVIEWED
REVIEWED AND NOTED
REVIEWED AND RE-SUBMIT
SUBMITTALS:
ORB PROCEDURE

## Slide 29
CONSTRUCTION ADMINISTRATION
CONSTRUCTION ADMINISTRATION LANGUAGE
REVIEWED
REVIEWED AND NOTED
REVIEWED AND RE-SUBMIT
SUBMITTALS:
ORB PROCEDURE
THE ARCHITECT DOES NOT APPROVE SUBMITTALS

## Slide 30
CONSTRUCTION ADMINISTRATION
CONSTRUCTION ADMINISTRATION LANGUAGE
REVIEWED
REVIEWED AND NOTED
REVIEWED AND RE-SUBMIT
SUBMITTALS:
ORB PROCEDURE
THE ARCHITECT DOES NOT APPROVE SUBMITTALS

## Slide 31
CONSTRUCTION ADMINISTRATION
SUBMITTALS:
PUT IT ALL TOGETHER